MedTrack MVP Development Plan

Product Plan • Software Development Flow • Phases • Feature Breakdown

| Area | Plan |
| --- | --- |
| Project purpose | Build a family medicine tracking app that helps caregivers track medicines, dose confirmations, missed doses, BP readings, and doctor follow-ups. |
| MVP goal | Prove the core reminder and confirmation workflow before adding OCR, WhatsApp/SMS, AI parsing, mobile apps, or diet tracking. |
| Primary users | Patient, primary caregiver/admin, family caregiver, viewer. Doctor/hospital access is later only if needed. |
| Recommended stack | Next.js + React, PostgreSQL, Prisma, simple auth or managed auth, in-app notifications first. |

# Medical Safety Rule

MedTrack is a reminder, tracking, and family coordination app. It must not act as a doctor, recommend medicines, change dosages, or make medical decisions. AI/OCR may help extract prescription text later, but a human must always review and confirm medicine name, dose, timing, frequency, and instructions before reminders are activated.

# The Software Development Flow Behind MedTrack

A good SDE does not start by coding random screens. A good SDE first reduces uncertainty, defines the smallest useful product, then builds one working vertical slice at a time.

Problem: What real-world problem are we solving?

Users: Who uses the product and what do they need?

MVP: What is the smallest useful version?

Requirements: What must the system do, and what is postponed?

User flows: How does the user complete each task?

Data model: What entities and relationships must be stored?

API design: What backend actions and reads are required?

UI design: What screens and components make the flow simple?

Implementation: Build small vertical slices, not the whole app at once.

Testing: Validate happy paths, failure cases, permissions, and edge cases.

Review: Check code, schema, UX, and safety assumptions.

Documentation: Keep README, PRD, architecture notes, API docs, and dev logs.

Deployment and iteration: Ship small, learn from use, then improve.

# Core Product Problem

A patient must take medicines on time after a serious medical event, and the family needs a reliable way to know what is due, what was taken, who confirmed it, and what was missed.

# MVP Definition

The first version should focus on the medicine adherence workflow. It should be useful even without AI or external notifications.

A caregiver can create a patient profile.

A caregiver can manually enter prescription and medicine details.

The app creates scheduled dose events.

Family members can view today’s medicines.

A permitted member can confirm a dose as taken or skipped.

The app can show late and missed doses.

The dashboard summarizes due, next, missed, BP, and follow-up status.

# Scope: MVP, Phase 2, Future

| Area | Plan |
| --- | --- |
| MVP | Patient profile, manual prescription entry, medicine schedule, in-app reminders, dose confirmation, missed dose tracking, family access, BP reminders, follow-up reminders, dashboard. |
| Phase 2 | Prescription photo upload, OCR extraction, editable human confirmation screen, email/SMS/WhatsApp notifications, stock/refill reminders, multiple patients, weekly adherence reports, PDF export. |
| Future scope | Diet tracking, calorie/fat/salt tracking, AI prescription parsing, AI family summary, doctor portal, mobile app, wearable/BP machine integration, emergency escalation. |

# Recommended MVP Architecture

Frontend: Next.js + React for web dashboard and family-friendly screens.

Backend: Next.js API routes or server actions for simple MVP development.

Database: PostgreSQL for relational medical schedule data.

ORM: Prisma if using the Node/Next.js stack.

Auth: simple email/password or managed auth. Authentication is required because medical data is sensitive.

Notifications: start with in-app status and reminder logs. Add browser, email, SMS, or WhatsApp later.

File storage: local/dev first. Cloud storage later for prescription images.

OCR: Phase 2 only, always with human confirmation before reminders are created.

# Core Database Tables

users: application users and login identity.

patients: patient profile and medical context notes.

patient_members: family access, role, and permissions per patient.

prescriptions: prescription-level metadata.

medicines: medicine details entered manually.

medicine_timings: one or more times per medicine.

dose_events: actual scheduled dose occurrences.

dose_confirmations: who confirmed a dose and when.

missed_dose_logs: missed dose history and detection details.

bp_reminders and bp_readings: BP reminder setup and actual readings.

follow_ups: doctor/hospital appointment reminders.

notification_logs: reminder attempts and channel status.

audit_logs: important changes such as medicine edits and permission changes.

# Reminder and Dose Status Logic

Pending: scheduled but not due yet.

Due: scheduled time has arrived.

Taken: dose was confirmed on time.

Late: dose was confirmed after scheduled time but before final missed cutoff.

Missed: dose was not confirmed inside the allowed window.

Skipped: manually marked skipped with reason.

Track scheduled time, actual taken time, status, confirmed by, notes, reminder attempts, escalation status, and snapshots of medicine name/dosage/instructions. Snapshots protect history when medicine details are edited later.

# Feature-by-Feature MVP Plan

## 1. Patient Profile

### User problem

The app needs to know who the medicine schedule belongs to. Without a patient, prescriptions, medicines, BP readings, and follow-ups have no owner.

### MVP version

A logged-in caregiver can create and view one patient profile.

Fields: name, date of birth/age, condition notes, emergency contact, doctor name, doctor phone, hospital name.

### User flow

Login → Create Patient → Enter details → Save → View Patient Dashboard

### Database tables

patients

users

patient_members

audit_logs

### Backend APIs

POST /api/patients

GET /api/patients

GET /api/patients/:id

PATCH /api/patients/:id

DELETE /api/patients/:id

### Frontend screens/components

/app/patients/new

/app/patients/[id]

/app/dashboard

PatientForm, PatientCard, PatientDetails, EmergencyContactCard, DoctorDetailsCard

### Edge cases

Missing patient name

Invalid phone number

Duplicate patient profile

Unauthorized patient access

Patient edited after medicines exist

### Testing checklist

Create patient

Edit patient

Show patient on dashboard

Reject missing name

Reject unauthorized access

Audit important edits

### Implementation order

Build first.

### SDE concept

Entity ownership: MedTrack has a root entity, the patient. Most future tables link back to it.

## 2. Family Access

### User problem

Medicine tracking is shared by family, but everyone should not have the same permissions.

### MVP version

Roles: PRIMARY_CAREGIVER, CAREGIVER, VIEWER.

Permissions: canView, canConfirmDose, canEditMedicine, canManageFamily.

Skip complex email invitations initially. Add members by email after signup.

### User flow

Primary caregiver opens Patient → Family Members → Add member → Choose role → Save

### Database tables

users

patients

patient_members

audit_logs

### Backend APIs

POST /api/patients/:id/members

GET /api/patients/:id/members

PATCH /api/patients/:id/members/:memberId

DELETE /api/patients/:id/members/:memberId

### Frontend screens/components

/app/patients/[id]/family

FamilyMemberList, AddFamilyMemberForm, RoleBadge, PermissionToggle

### Edge cases

Same member added twice

Viewer tries to edit medicine

User confirms without permission

Last primary caregiver removed

Access removed after past confirmations

### Testing checklist

Add caregiver

Add viewer

Caregiver can confirm if allowed

Viewer cannot edit medicines

Cannot remove last primary caregiver

### Implementation order

Build after patient profile.

### SDE concept

Authentication says who you are. Authorization says what you can do.

## 3. Manual Prescription Entry

### User problem

The family needs to enter doctor-prescribed medicine details in a structured way.

### MVP version

Manual entry first. OCR is later.

Medicine fields: name, dosage, form, frequency, timing, before/after food, start date, end date/ongoing, instructions.

### User flow

Patient → Add Prescription → Add Medicine → Add Timings → Save

### Database tables

prescriptions

medicines

medicine_timings

audit_logs

### Backend APIs

POST /api/patients/:id/prescriptions

GET /api/patients/:id/prescriptions

GET /api/prescriptions/:id

PATCH /api/prescriptions/:id

POST /api/prescriptions/:id/medicines

GET /api/patients/:id/medicines

PATCH /api/medicines/:id

DELETE /api/medicines/:id

### Frontend screens/components

/app/patients/[id]/prescriptions

/app/patients/[id]/prescriptions/new

/app/medicines/[id]/edit

PrescriptionForm, MedicineForm, MedicineTimingPicker, MedicineList, FoodInstructionSelect

### Edge cases

Duplicate medicine name

Same medicine multiple times per day

End date before start date

Ongoing medicine with no end date

Medicine discontinued

Timing changed after schedule exists

### Testing checklist

Create prescription

Add medicine

Add multiple timings

Reject missing medicine name

Reject invalid date range

Edit/discontinue medicine

### Implementation order

Build after patient and family foundation.

### SDE concept

MVP means manual first, automation later. Prove the workflow before OCR.

## 4. Medicine Schedule

### User problem

A prescription is not enough. The family needs actual scheduled doses for today and upcoming days.

### MVP version

Generate real dose_events from medicine timings.

Example: Aspirin at 9 AM creates one scheduled dose row per day.

### User flow

Add Medicine → Generate Schedule → View Today’s Schedule

### Database tables

dose_events

medicines

medicine_timings

### Backend APIs

POST /api/patients/:id/schedule/generate

GET /api/patients/:id/schedule/today

GET /api/patients/:id/schedule?from=&to=

GET /api/dose-events/:id

### Frontend screens/components

/app/patients/[id]/schedule

TodayScheduleList, DoseCard, DoseStatusBadge, UpcomingDoseCard

### Edge cases

Duplicate schedule generation

Medicine edited after schedule exists

Timezone/date issue

Medicine discontinued

Schedule crosses midnight

Ongoing medicine creates too many rows

### Testing checklist

Generate today’s schedule

Generate next 7 days

Avoid duplicate dose events

Show pending/upcoming doses

Stop future events for discontinued medicine

Preserve snapshots after medicine edit

### Implementation order

Build after manual medicine entry.

### SDE concept

Separate source data from event data. Medicine is source data. Dose event is an actual occurrence.

## 5. Dose Confirmation

### User problem

The family needs proof that a medicine was actually taken and who confirmed it.

### MVP version

A permitted family member can mark dose as taken or skipped.

Record confirmed by, confirmed time, note, and status.

### User flow

Dashboard → Due Dose → Mark Taken → Add optional note → Save confirmation

### Database tables

dose_events

dose_confirmations

audit_logs

### Backend APIs

POST /api/dose-events/:id/confirm

POST /api/dose-events/:id/skip

GET /api/dose-events/:id/confirmations

### Frontend screens/components

MarkTakenButton, SkipDoseButton, ConfirmDoseModal, DoseHistoryDrawer, ConfirmedByLabel

### Edge cases

Two family members confirm same dose

Unauthorized confirmation

Dose already taken

Dose already missed

Late confirmation

Skipped without reason

Accidental confirmation

### Testing checklist

Mark taken

Record confirmed by

Prevent duplicate confirmation

Mark late if after scheduled time

Skip requires reason

Unauthorized user cannot confirm

### Implementation order

Build after schedule display.

### SDE concept

State transitions. Define allowed changes: Pending → Due → Taken, Due → Missed, Due → Skipped, Due → Late.

## 6. Missed Dose Tracking

### User problem

The main failure is missing a medicine dose. The app must detect and show it clearly.

### MVP version

If not confirmed inside cutoff, mark as missed.

Example: due 9:00, repeat reminder 9:10, missed cutoff 9:30.

### User flow

Dose not confirmed → System marks missed → Dashboard shows missed dose

### Database tables

dose_events

missed_dose_logs

notification_logs

### Backend APIs

POST /api/missed-doses/process

GET /api/patients/:id/missed-doses

GET /api/patients/:id/missed-doses/summary

### Frontend screens/components

MissedDoseAlert, MissedDoseList, MissedDoseSummaryCard

### Edge cases

Process runs twice

Missed log duplicated

Dose confirmed after missed

Medicine deleted after missed

Timezone mismatch

Family wants to add note

### Testing checklist

Mark missed after cutoff

Avoid duplicate missed log

Show missed on dashboard

Show missed history

Handle late-after-missed policy

### Implementation order

Build after dose confirmation.

### SDE concept

Background jobs and idempotency: if a process runs twice, it should not create duplicate records.

## 7. Dose Reminders

### User problem

The family needs to be alerted when medicine is due.

### MVP version

Start with in-app reminders only: due banner, due card, reminder badge, reminder log.

No WhatsApp/SMS/email in MVP.

### User flow

Dose time arrives → Dashboard shows due reminder → User confirms dose

### Database tables

dose_events

notification_logs

### Backend APIs

GET /api/patients/:id/reminders/due

POST /api/reminders/process

POST /api/reminders/:id/mark-seen

### Frontend screens/components

DueReminderBanner, ReminderBell, ReminderToast, DueDoseModal

### Edge cases

User offline

Browser tab closed

Reminder already shown

Dose confirmed before reminder

Multiple family members see same reminder

### Testing checklist

Due dose appears

Taken dose does not remind again

Reminder banner works

Notification log created

Duplicate reminders avoided

### Implementation order

Build after schedule and confirmation.

### SDE concept

Start with the simplest reliable channel. Build reminder logic first, add external channels later.

## 8. BP Reminders

### User problem

BP tracking may be important for family observation after heart treatment.

### MVP version

Caregiver can create BP reminder and enter readings.

Fields: systolic, diastolic, optional pulse, measured time, notes, entered by.

### User flow

Patient → BP → Add Reminder → Dashboard shows BP due → Enter reading → View history

### Database tables

bp_reminders

bp_readings

### Backend APIs

POST /api/patients/:id/bp-reminders

GET /api/patients/:id/bp-reminders

PATCH /api/bp-reminders/:id

POST /api/patients/:id/bp-readings

GET /api/patients/:id/bp-readings

### Frontend screens/components

/app/patients/[id]/bp

BPReminderForm, BPReadingForm, BPHistoryTable, BPDueCard

### Edge cases

Invalid BP values

Systolic lower than diastolic

Duplicate entry

Forgotten reading

Very high/low reading

### Testing checklist

Create BP reminder

Show BP due

Enter BP reading

Reject impossible values

Show history

Record who entered reading

### Implementation order

Build after medicine core works.

### SDE concept

Domain validation: validate impossible data without giving medical advice.

## 9. Follow-up Reminders

### User problem

Doctor follow-ups are easy to forget after discharge.

### MVP version

Caregiver can add follow-up appointment and reminder.

Fields: doctor name, hospital, appointment date/time, reminder time, status, notes.

### User flow

Patient → Follow-ups → Add Appointment → Dashboard shows upcoming follow-up → Mark completed

### Database tables

follow_ups

### Backend APIs

POST /api/patients/:id/follow-ups

GET /api/patients/:id/follow-ups

PATCH /api/follow-ups/:id

DELETE /api/follow-ups/:id

POST /api/follow-ups/:id/complete

### Frontend screens/components

/app/patients/[id]/follow-ups

FollowUpForm, FollowUpList, UpcomingFollowUpCard, CompleteFollowUpModal

### Edge cases

Appointment date in past

Reminder after appointment

Follow-up rescheduled

Appointment cancelled

Multiple appointments with same doctor

### Testing checklist

Add follow-up

Show upcoming follow-up

Edit appointment

Cancel appointment

Complete appointment

Reject invalid reminder time

### Implementation order

Build after BP reminders or alongside them.

### SDE concept

Simple CRUD still needs lifecycle rules, statuses, and validation.

## 10. Dashboard

### User problem

Family members should not dig through pages. They need the most important health tasks immediately.

### MVP version

Dashboard shows medicine due now, next medicine, missed medicines, taken today, BP due, upcoming follow-up, recent family confirmations.

### User flow

Login → Dashboard → See today’s health tasks → Take action

### Database tables

patients

patient_members

dose_events

dose_confirmations

missed_dose_logs

bp_reminders

bp_readings

follow_ups

### Backend APIs

GET /api/dashboard

GET /api/patients/:id/dashboard

### Frontend screens/components

/app/dashboard

DashboardHeader, DueNowCard, NextMedicineCard, MissedMedicineCard, TakenTodayList, BPReminderCard, FollowUpReminderCard, FamilyActivityCard

### Edge cases

No patient yet

No medicines yet

Multiple medicines due now

Viewer-only user

Dashboard opened after missed cutoff

Multiple patients later

### Testing checklist

Empty dashboard state

Dashboard after patient creation

Due medicine appears

Taken medicine disappears from due section

Missed medicine appears

BP due appears

Follow-up appears

### Implementation order

Build a basic dashboard early, then improve it as features grow.

### SDE concept

Dashboards are aggregation layers. They summarize reliable backend data and should not own core business logic.

# Recommended Implementation Phases

| Area | Plan |
| --- | --- |
| Phase 0: Product and technical foundation | Create README, PRD, architecture notes, and initial database design before coding. This teaches clarity before implementation. |
| Phase 1: Project setup | Create Next.js app, PostgreSQL setup, Prisma setup, auth setup, basic layout. |
| Phase 2: Patient foundation | Patient model, create patient page, patient detail page, basic empty dashboard. |
| Phase 3: Family access | Patient members, roles, permission checks, family page. |
| Phase 4: Prescription and medicine entry | Prescription form, medicine form, timings, list, edit/discontinue medicine. |
| Phase 5: Schedule engine | Generate dose events, today’s schedule, upcoming doses, duplicate prevention, medicine snapshots. |
| Phase 6: Dose confirmation | Mark taken, mark skipped, confirm by user, confirmation history, late confirmation. |
| Phase 7: Missed dose logic | Missed cutoff rule, missed dose logs, dashboard missed alert, duplicate prevention. |
| Phase 8: In-app reminders | Due reminder banner, reminder list, notification logs, repeat reminder status. |
| Phase 9: BP and follow-up | BP reminders/readings and follow-up appointment reminders. |
| Phase 10: Polish and documentation | Better dashboard, manual test checklist, seed data, README updates, deployment notes. |

# What to Build First and Why

Build Milestone 1: Patient Profile Vertical Slice.

Next.js setup

PostgreSQL + Prisma

Authentication

Patient table

Create patient page

Patient detail page

Empty dashboard

Reason: this gives the first complete vertical slice: UI → API → Database → Display. Good SDEs do not build random pages. They build one thin working path from frontend to backend to database.

# First Three Documents to Create

README.md: what MedTrack is, how to run it, current status.

docs/PRD.md: product requirements, MVP scope, out-of-scope items, success criteria.

docs/ARCHITECTURE.md: stack, major modules, database model, reminder logic, decisions.

## Suggested PRD Starter

| Area | Plan |
| --- | --- |
| Problem | A patient must take medicines on time after a heart-related medical event. Family members need a reliable way to track dose schedules, confirmations, missed doses, BP readings, and follow-ups. |
| MVP | Patient profile, manual medicine entry, medicine schedule, dose confirmation, missed dose tracking, family access, BP reminders, follow-up reminders, and dashboard. |
| Not in MVP | OCR, AI prescription parsing, WhatsApp/SMS/email alerts, mobile app, diet tracking, doctor portal, wearable integrations. |
| Primary users | Primary caregiver, family caregiver, patient. |
| Success criteria | Caregiver can create patient profile, add medicines manually, view today’s dose schedule, mark dose as taken, record who confirmed it, and show missed doses clearly. |